### Product Dev Roadmap for BalloAds (Feature Breakdown)

#### Phase 1: Core MVP Features Development

| Feature | Description | Priority | Timeline |  |
| --- | --- | --- | --- | --- |
| 1. DB Design & ERD + Repo Setup | - Design and revise database structure. - Create the Entity Relationship Diagram (ERD) - Set up and configure GitHub repositories | High | 2 weeks (3rd - 18th Feb 2025) | Done |
| 2. User Authentication | - Login: Secure login (google and apple options) and account switching. - Registration: Enable new users to create accounts with email verification. - Password Recovery: Options for password resets. - UI/UX Page: 1 - 4 | High | 2 weeks (18th - 27th Feb 2025) | Partially Done (Password recovery) |
| 3. UI Dashboard | - Simple user-friendly dashboard displaying four options: Create Ad ¦ Send bulk Message ¦ Active Campaigns ¦ Analytics & Reports. | High | 2 weeks (3rd - 13th March 2025) New Deadline (16th May 2025) | Partially Done () |
| 4. Configure Bulk SMS campaign | - Multi-step form to name campaign, select channels, type message, select start & end time, select intervals and upload images(optional), upload contacts. | High | 1 week (Funtionality Polish) New Deadline (7th Nov 2025) |  |
| 5. Send Bulk SMS | - Integrate Hobbiton API for bulk SMS advertising. | High |  |  |
| 7. Testing and Quality Assurance | - Test application | Medium |  |  |
| 8. Send Bulk WhatsApp | - Integrate Meta API for bulk WhatsApp advertising. | High |  |  |
| 9. Send Bulk Email | - Integrate API for bulk email advertising (i.e MailChimp, Brevo) | High |  |  |
| 10. QR Code Sharing and Subscription | - Redirect QR code url to subscription form | High |  |  |
| 19. Notifications | - Add notifications functionality. | High |  |  |
| 11. Billing and Invoicing | - Price structuring, handle package expiry, receipt dispatch, payment history. | High | 3 days 10th - 12th Nov |  |
| 10. KYC management | - Manage audience information | Medium | 1 week 17th - 21st Nov |  |
| 11. Link Masking | - Mask links in order to track click-through rate | High | 2 Week 24th Nov - 5th Dec 2025 |  |
| 12. Analytics Dashboard | - Implement analytics for campaign performance, including graphical representations of delivered message rate and click through rate, blocked, CTR. (TBD) | High |  |  |
| 6. Company Membership | - User can create company - User can add other members to a company - User can verify company | High | 2 Days 8th - 9th Dec 2025 |  |
| 15. Edit/Update campaigns | - Users can update/edit/re-use campaigns. | High | 1 week 10th - 16th Dec 2025 |  |
| 16. Campaign Management | - Allow users to start, pause, resume, retarget and delete their advertising campaigns, including scheduling options. | High |  |  |
| 20. Settings | - Implementing pending settings |  | 3 Days 17th - 19th Dec 2025 |  |
| 13. Create Consumer Data Hub (CDH) tables | - Create a separate database to store consumer data. - Create end-points to query data. | High | 1 week (11th - 16th March 2025 ) |  |
| 14. Targeted Messaging (Multi Channel) | - Send messages from Segment audience based on demographics (age, gender, location, possible interests etc) retrieved from Consumer Data Hub. | High |  |  |
| 15. Admin Dashboard |  |  |  |  |

Timeline

#### Phase 1: Core Features Development: Dec 19, 2025

#### Phase 1: Core Features Development: 11 weeks (3rd Feb - 10th April 2025)

#### Phase 2: Enhanced Feature Development & App Design

| Feature | Description | Priority | Timeline |
| --- | --- | --- | --- |
| 1. AI-Powered Message Curation | - Implement an AI tool that helps users create compelling messages for their target audience. The AI could analyze user preferences, demographics, and previous campaign performance to suggest tailored content. Additionally, the AI can provide tips on tone, style, and engagement strategies to maximize impact. | Medium | 2 weeks |
| 2. In-app messaging | - Messaging between users with multi-media. |  |  |
| 2. Quick Ad Launch Process | - Users can launch ads through a simple step-by-step process: Choose/Create ad > Demographics > Ad duration > Review > Payment. | Medium | 2 weeks |
| 3. Quick tools | - Have floating BI icon reveal quick tools when the icon is clicked. - Add support chat feature. | Low | 1 week |
| 4. Create Feed | - Users should be able to view feed with multi-media and updates from other companies. - 24hr stories - React and comment to feed. | Medium | 1 week |
| 5. Follow/Subscribe Option | - Enable users to follow businesses for notifications and updates, fostering better engagement. | Low |  |
| 6. Customer Support Chat | - Implement a chat feature for real-time customer support and assistance within the app. | Low | 1 week |

#### Phase 3: Optimization and Scaling

| Feature | Description | Priority | Timeline |
| --- | --- | --- | --- |
| 1. A/B Testing Tools | - Enable users to run A/B tests on ad campaigns to optimize performance based on user engagement. | Medium | 6 weeks |
| 2. Advanced Analytics | - Provide in-depth reporting and analytics, including predictive analytics and trends analysis for campaigns. Profile views. How long users spend looking at ads. Saved ads. | Medium |  |
| 3. Customizable Templates | - Offer customizable templates for ad creation, making the process quicker and more efficient.(i.e New product launch, promotions, discounts, brand awareness) | High | 4 weeks |
| 4. Social Media Integration | - Allow users to sync social media accounts and manage them from the BalloAds platform. | Medium | 2 weeks |
| 5. Message Scheduling | - Implement features for users to automate messages and reminders for scheduled events. | Medium | 2 weeks |
| 6. Rewards/Analytics Program | - Develop a program to reward users for ad interactions and analytics on ad performance (likes, dislikes, etc.). | Low | 3 weeks |
| 7. Performance Marketing | - Allow users to integrate performance marketing in-app and on their websites - Pop-ups, Web Push, Live Chat & Analytics - Segmentation, Email Marketing & Analytics - Segmentation & Bulk Messaging Strategy | Medium | 4 weeks |
| 8. Affiliate marketing CMS | - User interface and dashboard for affiliates |  |  |
| 9. SEO sight audit | - Recommend SEO optimization when users submit website url. |  |  |
| 10. Market place gallery | - Businesses can showcase their products and message seller with reference to the item. Like facebook marketplace. |  |  |
| 11. Active users | - Enable active status and last seen status. |  |  |
| 12. Save favorite | - Allow users to dave their favorite adds |  |  |
| 13. Settings | - Media settings - Account settings - Password and security. - Access - Notifications. Turn on notifications for reactions, interests, etc - Preferences: interests - Privacy: Display account details. - Billing &Subscriptions - Legal policies: Plan selection and upgrades, Payment methods, etc. |  |  |
| 14. Flow Trggers | - Automate flows/messages based on triggers. | High |  |
| 15. Gamification | - Create games from BalloAds and embed them on the website. |  |  |

Timeline

#### Phase 1: Core Features Development: 13 weeks / 3 Months

#### Phase 2: Enhanced Features Development: 8 Weeks / 1 and a half months

#### Phase 3: Optimization and Scaling: 19 weeks / 4 and a half months

Total Timeline: 39 Weeks/ 9 months

## Scaling & Growth Plan

### Development Phase

#### Key Objectives

- Finalize feature scope and architecture

- Assemble core team

- Establish initial vendor and telco relationships

- Design brand identity and UX direction

#### Resource Required at this level

| Role | Count | Notes |
| --- | --- | --- |
| CTO / Team Lead | 1 | Oversees architecture & integrations |
| Backend Developer | 1 | Start with core systems & messaging |
| UI/UX Designer | 1 | design system |
| CEO / Project Manager | 1 | Stakeholder communication |

#### KPIs

- Functional prototypes of USSD & SMS

- API agreements signed

- UX flow approved

- Internal team alignment

### Phase 1: MVP Core Development

#### Goals

- Build and release MVP with USSD, SMS, campaign management

- Soft-launch for select clients

- Begin data collection for targeting

#### Scaling Requirements

| Role | Count | Notes |
| --- | --- | --- |
| Frontend Developer | 1 | Build dashboard and responsive UI |
| Backend Developer | 1 | Handle auth, campaign logic, analytics |
| UI/UX Designer | 1 | design system |

#### KPIs

| Metric | Target |
| --- | --- |
| # Active Beta Users | 15+ one month after mvp development |
| SMS/USSD Campaigns Sent | 100+ |
| App Crash-Free Rate | > 95% |
| API Latency | < 200ms avg |
| Telecom operators Integration Uptime | > 99.5% |

### Phase 2: Smart Features & UX Enhancement

#### Goals

- Launch AI content engine

- Add multi-channel ad support

- Deliver improved analytics

- Initiate external marketing & onboarding push

#### Scaling Requirements

| Role | Count | Notes |
| --- | --- | --- |
| ML Engineer | 1 | Integrate AI content assistant |
| Mobile Developer | 1 (or PWA engineer) | Prepare mobile-first UX or app |
| User experience manager | 1 | Manage consumer and business user experiences. |
| Support Agent | 1 | Manage early customer queries |
| Security specialist | 1 | Implement app security measures |

#### KPIs

| Metric | Target |
| --- | --- |
| Avg Ad Launch Time | < 5 mins |
| AI Message Usage | > 50% of users |
| User Retention (Day 30) | > 25% |
| Conversion Rate (Ad Creation) | > 60% of signups create a campaign |
| Customer Satisfaction Score | > 85% |

### Phase 3: Optimization & Regional Scaling

#### Goals

- Launch A/B testing, social integration

- Improve performance under load

- Begin onboarding 100+ clients

- Launch rewards & loyalty features

#### Scaling Requirements

| Role | Count | Notes |
| --- | --- | --- |
| Growth Lead | 1 | Drive regional onboarding efforts |
| Data Analyst | 1 | Insights from campaign performance |
| Backend Dev (infrastructure focused) | +1 | Reliability & load optimization |
| Sales Development Representative/Reseller Partner Representative | 1 | Channel distribution & partnerships |

#### KPIs

| Metric | Target |
| --- | --- |
| MAUs (Monthly Active Users) | 10,000+ |
| A/B Campaign Usage | 25% of advertisers |
| Campaign Success Rate (ROI+) | > 60% |
| System Uptime | > 99.95% |
| Regional Partner Signups | 3–5 new cities or partner orgs onboarded |

### Post-Development: Continuous Scale Long-Term Strategic Goals

- Monetize insights: aggregate analytics product

- Launch BalloAds SDK/API for external app campaigns

- Expand to multi-language, multi-country support

- Begin Series A fundraising or strategic acquisition talks

#### Team Additions

- Head of Data

- Customer Growth Ops

- Legal/Compliance Officer

#### Ongoing KPIs

| Metric | Target |
| --- | --- |
| Monthly Revenue | $50K+ recurring |
| Churn Rate (customers stop subscribing to a service) | < 8% |
| Customer lifetime value | > 12 months |
| Partner API Integrations | > 10 |
| Daily Ad Messages Sent | > 500,000 |